R.2	Establish construction waste management best practices for build-outs and renovations

Construction projects, including tenant build-outs, produce significant amounts of waste in different material types.

To be eligible for these points

- Use the template to establish best practices for managing and recycling construction waste.

- Provide these best practices to tenants, staff, and contractors, as applicable for the property. Consider requiring compliance with the plan in contracts.

To claim this point

- Submit a copy of the best practices you’ve established with your application.

| Construction & demolition (C&D) waste management best practices |  |
| --- | --- |
| Part I: Property information |  |
| Basic information |  |
| Property name |  |
| Address |  |
| Year built |  |
| Rentable square footage |  |
| Management company |  |
| Property manager |  |
| Part II: C&D waste management best practices |  |  |
| C&D waste management goals - For each C&D project, divert at least 75% of C&D waste by weight from landfill by salvaging, recycling, and reusing. - Track progress toward this waste diversion goal by requiring all contractors and subcontractors to report their C&D waste management activities (see below for details). - On an annual basis, obtain feedback on this plan from contractors; review and, if necessary, revise this plan accordingly. C&D waste materials The following materials should be salvaged, recycled, and/or reused during C&D projects: - Aluminum cans - Asphalt - Asphalt shingles - Cardboard - Carpet - Concrete - Container glass - Furniture - Light fixtures - Metals - Office equipment - Paper - Plastic - Window glass - Wood Permitted waste management methods - Salvage - Reuse - Source-separated recycling - Commingled recycling Communication - At pre-construction meeting, establish, review, and discuss a waste management plan including: - Responsibilities - Anticipated types and quantities of materials - Methods and procedures for collection, handling, and removal - Salvage and reuse strategies - Recycling facilities to be used - Waste management should be discussed at the beginning of each safety, pre-bid, pre-construction, and job site meetings and during the project close-out meeting. - All subcontractors are expected to communicate procedures to their crews and comply with this plan. - All recycling containers must be clearly labeled and include lists of acceptable/unacceptable materials. - Project manager or designated individual must track C&D waste management using a form similar to the example at this link. - Project manager shall submit final report on C&D waste management at project close-out meeting. Report shall include: - Materials diverted - Amount of each material by weight - Total diversion rate for the project - Any relevant notes - See project manager, property or facilities manager, or other applicable party with any issues that arise, concerns about compliance, or feedback on procedures. Execution - Separate recyclable materials from C&D waste to the maximum extent possible. - Do not put waste that will be disposed of in a landfill into a commingled C&D recycling container. - Separate recyclable materials by type, if necessary. - Provide containers, clearly labeled, by type of separated materials or provide another storage method for managing recyclable materials until they are removed from project site. - You may reasonably stockpile processed materials on-site without intermixing with other materials. Cover to prevent dust. - If project is outdoors, store components off the ground and protect from weather. Place, grade, and shape stockpiles to drain surface water. Do not store within drip line of trees. - Remove C&D waste and recycling materials from project site on a regular basis. - Transport C&D waste and recycling materials off property and legally dispose of them. - Obtain receipts from waste haulers, salvage yards, and recycling centers. Sources: City of Portland Planning and Sustainability & King County Construction Waste Management |  |  |

Alternative documentation
Instead of this form, you may submit the following to IREM®:

- Copy of best practices